Your group will produce a table indicating a breakdown of how much effort each group member will apply to each task. You can provide percentage of effort or hours of effort; the goal is to create a table that meaningfully represents your expected division of labor for all tasks. As indicated in your task list, there should be a team member identified who is of primary responsibility for each task.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Primary Responsibility | MT Effort | PB Effort | TB Effort |
| 1 | Research how to include organizations without a shelter | Pavni Bakhshi | 10% | 80% | 10% |
| 2 | Research how to sign up for fostering | Pavni Bakhshi | 10% | 80% | 10% |
| 3 | Design the general user interface | Tosha Bapat | 20% | 20% | 60% |
| 4 | Design the organization interface | Tosha Bapat | 20% | 20% | 60% |
| 5 | Design the database for animal content, user info, shelter needs, etc. | Mailys Terrier | 80% | 10% | 10% |
| 6 | Acquire Logo/Name | Tosha Bapat | 30% | 30% | 40% |
| 7 | Research fonts for dyslexia, colorblind-friendly color schemes, screen reader support, other accessibility needs, etc. | Mailys Terrier | 80% | 10% | 10% |
| 8 | Research website development tips and frameworks | Mailys Terrier | 60% | 20% | 20% |
| 9 | Build wireframe for UI/UX | Tosha Bapat | 20% | 20% | 60% |
| 10 | Apply color, font-size, font-color to console | Pavni Bakhshi | 5% | 90% | 5% |
| 11 | Research relevant pet filters to implement | Pavni Bakhshi | 20% | 60% | 20% |
| 12 | Research/Develop map interface to plot shelters | Mailys Terrier | 70% | 15% | 15% |
| 13 | Implement clustering for nearby shelters | Mailys Terrier | 100% | 0% | 0% |
| 14 | Design icons for donation items, animal types | Tosha Bapat | 10% | 10% | 80% |
| 15 | Communicate with Humane Society of Hamilton for feedback | Pavni Bakhshi | 5% | 90% | 5% |
| 16 | Document and update user story creations | Pavni Bakhshi | 30% | 40% | 30% |
| 17 | Document next steps | Tosha Bapat | 30% | 30% | 40% |
| 18 | Develop media + comments uploading interface | Mailys Terrier | 60% | 20% | 20% |